| Group | Process Group | Process | Input | Tools and Techniques | Output |
| --- | --- | --- | --- | --- | --- |
| Initiation | Integration Management | Develop Project Charter | Project SOW Business Case EEF/OPA Agreements | Expert judgement Facilitation Techniques | Project Charter |
|  | Stakeholder Management | Identify Stakeholders | Project charter Procurement documents EEF/OPA | Stakeholder analysis Meetings Expert judgement | Stakeholder Register |
| Planning | Integration Management | Plan Project Management Plan | Project Charter EEF/OPA | Expert judgement Facilitation Techniques | Project Management Plan |
|  | Scope Management | Plan Scope Management | Project management plan Project Charter EEF/OPA | Expert judgement Meeting | Scope Management Plan Requirements Management Plan |
|  |  | Collect Requirements | Scope Management plan Requirements management plan Stakeholder management plan Stakeholder register Project Charter | Interviews Focus groups Group creativity techniques Decision making techniques Questionnaires and surveys Prototypes Benchmarking Context diagram Document analysis | Requirement Document Requirement Traceability Matrix |
|  |  | Define Scope | Scope management plan Project charter Requirement documents OPA | Expert judgement Product analysis alternative generation Facilitation workshops | Project scope statement Project document updates |
|  |  | Create WBS | Scope management plan Project scope statement Requirement documents EEF/OPA | Decomposition Expert judgement | Scope Baseline |
|  | Schedule Management | Plan Schedule management | Project management plan Project charter EEF/OPA | Meetings Analytical techniques Expert judgement | Schedule management plan |
|  |  | Define Activities | Schedule management plan Scope baseline EEF/OPA | Expert judgement Decomposition Rolling wave plan | Activity List Milestone list Activity Attributes |
|  |  | Sequence Activities | Schedule management plan Activity List Milestone line Activity attributes Project scope statement EEF/OPA | PDM Dependency determination Applying Leads and Lags | Project Schedule network Diagram Updates |
|  |  | Estimate activity Resources | Schedule management plan Activity list Activity attributes Risk register Resource calendars Activity cost estimates EEF/OPA | Expert judgement Alternative analysis Bottom-up estimates PM software | Activity resource estimates Resource Breakdown structure Updates |
|  |  | Estimate activity Duration | Schedule management plan Activity list Activity attributes Activity resources estimates Resource breakdown structure Resource calendars Project scope statement Risk register EEF/OPA | Expert judgement Analogous estimating Parametric estimating Three-point estimates Group-decision making techniques Reserve analysis | Activity duration estimates |
|  |  | Develop schedule | Schedule management plan Activity list, activity attributes Requirements Activity duration estimates Project schedule network diagram Resource breakdown structure | Schedule network analysis CPM CCM Optimization techniques Modelling techniques Leads and Lags Schedule compression | Schedule baseline Project schedule data Project calendar Updates |
|  | Cost management | Cost management plan | Project management plan Project charter EEF/OPA | Meetings Analytical techniques Expert judgement | Cost management plan |
|  |  | Estimate costs | Cost management plan HR management plan Scope baseline Project schedule Risk register EEF/OPA | Analogous estimates Parametric estimates Tree-point estimate Reserve analysis Cost of quality PM software Vendor-bid analysis Group decision making techniques | Activity cost estimate Basis of estimates Updates |
|  |  | Determine budget | Cost management plan Scope baseline Activity cost estimates Basis of estimates OPA Resource Calendars Risk register Agreements Project schedule | Cost aggregation Reserve analysis Historical relationships Funding limit reconciliation Expert judgement | Cost baseline Project funding requirements Updates |
|  | Quality Management | Plan Quality Management | Project management plan Risk register Stakeholder register Requirement documents EEF/OPA | Cost-benefit analysis Cost of quality Seven basic quality tools Design of experiments Statistical sampling Additional quality planning tools Meetings | Quality Management Plan Process Improvement Plan Quality metrics Quality Checklists Updates |
|  | HR Management | Plan HR management | PM plan Activity resource estimates EEF/OPA | Org charts Networking Org theory Meetings Expert judgement | HR management plan |
|  | Communication Management | Plan Communication management | PM Plan Stakeholder register EEF/OPA | Communication requirement analysis Communication technology Communication models Communication methods Meetings | Communication management plan |
|  | Risk Management | Plan Risk Management | Stakeholder register Project charter EEF/OPA | Meetings Analytical techniques Expert judgement | Risk Management Plan |
|  |  | Identify risks | Stakeholder register Project documents Procurement documents EEF/OPA | Documentation reviews Information gathering techniques Checklist analysis Assumptions analysis Diagramming techniques SWOT analysis Expert judgement | Risk Register |
|  |  | Perform Qualitative risk analysis | Scope statement Risk register EEF/OPA | Risk probability and impact assessment Probability and impact assessment Risk categorization Risk urgency assessment Expert judgement | Updates |
|  |  | Perform quantitative risk analysis | Schedule Risk register EEF/OPA | Data gathering and representation Quantitative risk analysis and modelling Expert judgement | Updates |
|  |  | Plan risk responses | Risk management plan Risk register | Strategies for negative risk threats Strategies for positive risk Contingent response strategies Expert judgement | Updates |
|  | Procurement Management | Plan Procurement management | Project schedule Stakeholder register Activity cost estimates Risk register Activity resource requirements PM Requirement documents EEF/OPA | Make-or-buy analysis Market research Expert judgement Meetings | Procurement management plan Procurement SOW Procurement documents Source selection criteria Make-buy decisions |
|  | Stakeholder management | Plan Stakeholder Management | PM Stakeholder register EEF/OPA | Expert judgement Meetings Analytical Techniques | Stakeholder management plan |
| Execution | Integration management | Direct and manage project work | PM Approved CR EEF/OPA | Expert judgement PMIS Meetings | Deliverables Work Performance Data CR Updates |
|  | Quality Management | Perform Quality Assurance | Quality Management plan Stakeholder register Requirement documents EEF/OPA | Quality Audits Process Analysis Quality Measurements and control | CR Updates OPA updates |
|  | HR management | Acquire project team | HR management plan Activity resource requirements EEF/OPA | Per-assignments Negotiations Acquisitions Virtual teams Multi-decision criteria analysis | Project staff assignments Resource Calendar PM updates |
|  |  | Develop project team | HR management plan Project staff assignments Resource Calendars | Interpersonal skills Training Team-building activities Ground-rules Co-location Recognition and rewards Personal assessment tools | Team performance assessment EEF updates |
|  |  | Manage project team | HR plan Project staff assignment Team performance assessments Issue log Work performance reports OPA | Observations and conventions Project performance appraisals Conflict management Interpersonal skills | CR Updates EEF updates OPA updates |
|  | Communication management | Manage communication | Communication management plan Work performance reports EEF/OPA | Communication technologies Communication models Communication methods Performance reporting | Project communications Updates OPA updates |
|  | Procurement Management | Conduct procurement | PM Procurement documents Procurement SOW Source selection criteria Seller proposals Project documents Make-or-buy decisions OPA | Bidder conference Proposal evaluation techniques Expert judgement Advertising Procurement negotiations Analytical techniques | Selected sellers Agreements Resource calendar CR Updates |
|  | Stakeholder Management | Manage Stakeholder engagement | Stakeholder management plan Communication management plan Change log OPA | Communication methods Interpersonal skills Management skills | Issue Log CR Updates OPA updates |
| Monitor and Control | Integration Management | Monitor and control project work | PM Schedule forecast Cost forecasts Validated changes Work performance info EEF/OPA | Meetings Analytical techniques Expert judgement PM software | CR Work performance Reports Updates |
|  |  | Perform integration change control | PM Work performance reports CR EEF/OPA | Meetings Change control tools Expert judgement | Approved CR Change log Updates |
|  | Scope management | Validate scope | PM Requirement documents RTM Verified deliverables Work performance data | Inspection Group decision making techniques | Accepted deliverables CR Work performance info Updates |
|  |  | Control scope | PM Requirement document RTM Work performance Data OPA | Variance analysis | Work performance info CR Updates OPA updates |
|  | Time Management | Control Schedule | PM Project schedule Work performance Data Project calendars OPA | Performance reviews pM software Resource optimization Modelling techniques Leads and Lags Compression scheduling tools | Schedule forecasts Work performance info CR Updates OPA updates |
|  | Cost Management | Control Cost | PM Project funding requirements Work performance data OPA | Earn-Value analysis Forecasting TCPI Performance reviews PM software Reserve analysis | Cost forecasts CR Work performance info Updates OPA updates |
|  | Quality Management | Control Quality | Quality management plan Quality metrics Quality checklist Work performance data Approved CR Deliverables Project documents OPA | Seven Basic Quality tools Statistical sampling Approved CR reviews Inspection | Verified deliverables CR Validated Change Quality Control measurements Work performance info Updates OPA updates |
|  | Communication management | Control communications | PM Communications Issue Log Work performance Data OPA | Expert judgement Meetings PM software | CR Work performance info Updates OPA updates |
|  | Risk management | Control Risk | PM Risk register Work performance data Work performance reports | Risk reassessment Risk audits Variance and trend analysis Technical performance measurements Reserve analysis meetings | Work performance info CR Updates OPA updates |
|  | Procurement Management | Control Procurement | PM Procurement documents Agreements Approved CR Work performance reports Work performance data | Contract change control system Procurement performance review Inspections and audits Performance reporting Claims administrations Records management system Payment systems | Work performance info CR Updates OPA updates |
|  | Stakeholder management | Control Stakeholder engagement | PM Issue Log Work performance Data Project documents | Meetings PM Software Expert judgement | Work performance info CR Updates OPA updates |
| Closing | Integration Management | Close project or phase | PM Accepted deliverables OPA | Meetings Analytical techniques Expert judgement | Final product/service OPA updates |
|  | Procurement Management | Close procurement | PM Procurement documents | Procurement audits Procurement negotiations Records management system | Closed procurements OPA updates |

Initiation

Task 1 
Perform project assessment based upon available information, lessons learned from previous projects, and meetings with relevant stakeholders in order to support the evaluation of the feasibility of new products or services within the given assumptions and/or constraints.

Task 2 
Identify key deliverables based on the business requirements in order to manage customer expectations and direct the achievement of project goals.

Task 3 
Perform stakeholder analysis using appropriate tools and techniques in order to align expectations and gain support for the project.

Task 4 
Identify high level risks, assumptions, and constraints based on the current environment, organizational factors, historical data, and expert judgment, in order to propose an implementation strategy.

Task 5 
Participate in the development of the project charter by compiling and analyzing gathered information in order to ensure project stakeholders are in agreement on its elements.

Task 6 
Obtain project charter approval from the sponsor, in order to formalize the authority assigned to the project manager and gain commitment and acceptance for the project.

Task 7 
Conduct benefit analysis with relevant stakeholders to validate project alignment with organizational strategy and expected business value.

Task 8 
Inform stakeholders of the approved project charter to ensure common understanding of the key deliverables, milestones, and their roles and responsibilities.

Planning

Task 1 
Review and assess detailed project requirements, constraints, and assumptions with stakeholders based on the project charter, lessons learned, and by using requirement gathering techniques in order to establish detailed project deliverables.

Task 2 
Develop a scope management plan, based on the approved project scope and using scope management techniques, in order to define, maintain, and manage the scope of the project.

Task 3 
Develop the cost management plan based on the project scope, schedule, resources, approved project charter and other information, using estimating techniques, in order to manage project costs.

Task 4 
Develop the project schedule based on the approved project deliverables and milestones, scope, and resource management plans in order to manage timely completion of the project.

Task 5 
Develop the human resource management plan by defining the roles and responsibilities of the project team members in order to create a project organizational structure and provide guidance regarding how resources will be assigned and managed.

Task 6 
Develop the communications management plan based on the project organizational structure and stakeholder requirements, in order to define and manage the flow of project information.

Task 7 
Develop the procurement management plan based on the project scope, budget, and schedule, in order to ensure that the required project resources will be available.

Task 8 
Develop the quality management plan and define the quality standards for the project and its products, based on the project scope, risks, and requirements, in order to prevent the occurrence of defects and control the cost of quality.

Task 9 
Develop the change management plan by defining how changes will be addressed and controlled in order to track and manage change.

Task 10 
Plan for risk management by developing a risk management plan; identifying, analyzing, and prioritizing project risk; creating the risk register; and defining risk response strategies in order to manage uncertainty and opportunity throughout the project life cycle.

Task 11 
Present the project management plan to the relevant stakeholders according to applicable policies and procedures in order to obtain approval to proceed with project execution.

Task 12 
Conduct kick-off meeting, communicating the start of the project, key milestones, and other relevant information in order to inform and engage stakeholders and gain commitment.

Task 13 
Develop the stakeholder management plan by analyzing needs, interests, and potential impact in order to effectively manage stakeholders' expectations and engage them in project decisions.

Execution

Task 1 
Acquire and manage project resources by following the human resource and procurement management plans in order to meet project requirements.

Task 2 
Manage task execution based on the project management plan by leading and developing the project team in order to achieve project deliverables.

Task 3 
Implement the quality management plan using the appropriate tools and techniques in order to ensure that work is performed in accordance with required quality standards.

Task 4 
Implement approved changes and corrective actions by following the change management plan in order to meet project requirements.

Task 5 
Implement approved actions by following the risk management plan in order to minimize the impact of the risks and take advantage of opportunities on the project.

Task 6 
Manage the flow of information by following the communications plan in order to keep stakeholders engaged and informed.

Task 7 
Maintain stakeholder relationships by following the stakeholder management plan in order to receive continued support and manage expectations.

Monitor and Control

Task 1 
Measure project performance using appropriate tools and techniques in order to identify and quantify any variances and corrective actions.

Task 2 
Manage changes to the project by following the change management plan in order to ensure that project goals remain aligned with business needs.

Task 3 
Verify that project deliverables conform to the quality standards established in the quality management plan by using appropriate tools and techniques to meet project requirements and business needs.

Task 4 
Monitor and assess risk by determining whether exposure has changed and evaluating the effectiveness of response strategies in order to manage the impact of risks and opportunities on the project.

Task 5 
Review the issue log, update if necessary, and determine corrective actions by using appropriate tools and techniques in order to minimize the impact on the project.

Task 6 
Capture, analyze, and manage lessons learned, using lessons learned management techniques in order to enable continuous improvement.

Task 7 
Monitor procurement activities according to the procurement plan in order to verify compliance with project objectives.

Closing

Task 1 
Obtain final acceptance of the project deliverables from relevant stakeholders in order to confirm that project scope and deliverables were achieved.

Task 2 
Transfer the ownership of deliverables to the assigned stakeholders in accordance with the project plan in order to facilitate project closure.

Task 3 
Obtain financial, legal, and administrative closure using generally accepted practices and policies in order to communicate formal project closure and ensure transfer of liability.

Task 4 
Prepare and share the final project report according to the communications management plan in order to document and convey project performance and assist in project evaluation.

Task 5 
Collate lessons learned that were documented throughout the project and conduct a comprehensive project review in order to update the organization's knowledge base.

Task 6 
Archive project documents and materials using generally accepted practices in order to comply with statutory requirements and for potential use in future projects and audits.

Task 7 
Obtain feedback from relevant stakeholders using appropriate tools and techniques and based on the stakeholder management plan in order to evaluate their satisfaction.